Research progress for the time period:1/17/17-2/5/17

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Hours | Task Description |
| 1/29/17 | Created a basic template for the field entry page | 2.0 | Created the html script for the information entry page |
| 1/31/17 | Worked on python bot | 4.0 | Started with the basic function and gui of the email bot |
| 1/31/17 | Created a site map | 1.0 | Created a site map for the website including the design of all the pages |

Planned tasks for the next time period

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Hours | Task Description |
| 2/7/17 | Create the first page of the website | 3.0 | Creating the html layout for the first page |
| 2/7/17 | Work on python bot | 3.0-4.0 | Add user input to python bot and use titan gui |
| 2/7/17 | Create database | 2.0 | Create the layout for all of the tables to be used in the project |