Progress Report for 3/1

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Hours | Task Description |
| 2/28/17 | Created drop down menu for the main form | 2.0 | Created the html script for the information entry page |
| 2/28/17 | Worked on python bot | 4.0 | Started with the basic function and gui of the email bot |
| 2/28/17 | Created a site map | 1.0 | Created a site map for the website including the design of all the pages |

Planned tasks for the next time period

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Hours | Task Description |
| 3/2/17 | Meet with IRD | 3.0 | Discuss security |
| 3/2/17 | Work on python bot | 3.0-4.0 | Add user input to python bot and use titan gui |
| 3/2/17 | Improve form | 2.0 | Create ER and UML diagrams |