Progress Report for 3/1

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Hours | Task Description |
| 3/15 | Login page | 8 | Created the html script for the information entry page |
| 3/20 | Worked on python bot | 4.0 | Started with the basic function and gui of the email bot |
| 3/30 | Login Page | 8 | Very messy time getting the login session to work correctly. |

Planned tasks for the next time period

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Task | Hours | Task Description |
| 4/2/17 | Python features, still getting the login page to work | 4.0 | Activating the Python spambot from the website |
| 4/7/17 | Shell functions from PHP | 3.0-4.0 | Use shell language to make a flat file |
| 4/14/17 | Project Documentation | 2.0 | Create ER and UML diagrams, and slides |